University of Waterloo

Faculty of Mathematics

A Solar-Native Architecture for Integrating
AutoSci Research Capabilities

Company H

Waterloo, Ontario

James Yuan

21176274

Honours Bachelor of Computer Science

Previous academic term: 1B

June 14, 2026

Memo of Submittal

June 14, 2026

To: PD 11 Evaluators

From: James Yuan

Centre for Work-Integrated Learning

University of Waterloo

Waterloo, Ontario N2L 3G1

Dear PD evaluators,

I have prepared the second draft of my technical report, "A Solar-Native Architecture for Integrating AutoSci Research Capabilities." My previous academic term was 1B. My employer is Company H, located in Waterloo, Ontario, and the workplace supervisor associated with this project is Stellven Yuan. The workplace project discussed in this report concerns the integration of the public AutoSci research-agent project into an internal platform called Solar.

The purpose of the report is to recommend an implementation architecture for integrating AutoSci capabilities into Solar without reducing Solar to a simple launcher for an external tool. The report uses public repository documentation and non-confidential workplace context. It excludes private credentials, proprietary implementation details, and confidential internal source code.

I acknowledge the use of ChatGPT for organization, drafting assistance, and revision support. The technical judgment, source selection, confidentiality review, revision decisions, and final academic submission decisions are my responsibility. I have checked the report for spelling and grammar errors to the best of my ability.

This report was prepared by me for PD 11 and has not received any previous academic credit at this or any other institution. Where assistance was received, it is acknowledged above.

Sincerely,

James Yuan

21176274

# Executive Summary

This report recommends a Solar-native architecture for integrating AutoSci research capabilities into Solar. The workplace project already assumes that AutoSci should be integrated; therefore, the report focuses on how the integration should be implemented so that Solar remains the runtime authority for planning, scheduling, evidence, memory projection, and acceptance.

The analysis compares three implementation strategies: a plugin wrapper, a direct core merge, and Solar-native operator assimilation. A plugin wrapper is useful as a temporary compatibility layer because it is quick to build, but it leaves AutoSci as an external box that Solar can call without fully inspecting, scheduling, or gating its internal stages. A direct core merge is also rejected as the final architecture because moving code into Solar does not automatically make the workflow Solar-native and may increase coupling. The recommended approach is to study AutoSci’s workflow, identify the mechanism of each stage, represent those stages as Solar logical and physical operators, govern them with capability capsules, update manuals and routing files, and validate the result with a smoke test.

The proposed implementation plan has seven phases: workflow decomposition, logical operator modeling, physical operator binding, capability capsule construction, manual and routing updates, evidence ABI bridging, and smoke testing. The first implementation should stop at a paper- or topic-to-idea-to-experiment-design TaskGraph rather than immediately attempting full experiment execution. This narrow test is sufficient to prove Solar-native behavior because Solar must compile, dispatch, gate, observe, and close each stage separately.

# Table of Contents

| Executive Summary | ii |
| --- | --- |
| List of Tables and Figures | iv |
| 0. Glossary | v |
| 1. Introduction | 1 |
| 2. Literature Review / Background Information | 2 |
| 2.1 AutoSci research capabilities | 2 |
| 2.2 Solar runtime concepts | 3 |
| 2.3 Integration design problem | 4 |
| 3. Materials and Methods | 5 |
| 4. Results and Analysis | 6 |
| 4.1 Problem statement and constraints | 6 |
| 4.2 Weighted comparison of alternatives | 7 |
| 4.3 Score derivation | 8 |
| 4.4 Recommended architecture: operator assimilation | 8 |
| 4.5 AutoSci workflow decomposition | 9 |
| 4.6 Capability capsules, manuals, and evidence | 10 |
| 4.7 Phased implementation and smoke-test design | 11 |
| 5. Discussion | 12 |
| 6. Conclusions and Recommendations | 14 |
| 6.1 Conclusions | 14 |
| 6.2 Recommendations | 15 |
| 7. References | 16 |
| Appendix A. Detailed Operator Assimilation Mapping | 16 |
| Appendix B. Solar-Native Directory and File Changes | 16 |
| Appendix C. Example Solar Research TaskGraph | 17 |
| Appendix D. Evidence ABI Draft | 18 |

# List of Tables and Figures

| Table 1. Core definitions used throughout this report | v |
| --- | --- |
| Table 2. Evaluation criteria for integration strategy selection | 6 |
| Table 3. Weighted comparison of candidate integration strategies | 7 |
| Table 4. Score derivation for the main comparison criteria | 8 |
| Figure 1. Solar-native assimilation architecture for AutoSci research capabilities | 9 |
| Table 5. Simplified AutoSci-to-Solar workflow decomposition | 9 |
| Table 6. Proposed Solar-native implementation phases and acceptance criteria | 11 |
| Table 7. Smoke-test acceptance criteria | 12 |
| Table 8. Risk assessment for the recommended architecture | 13 |
| Table 9. Implementation recommendations and done states | 15 |
| Table A1. Detailed operator, capsule, manual, and evidence mapping | 16 |

# 0. Glossary

This report uses several Solar- and AutoSci-specific architectural terms. Table 1 defines the terms that are needed to follow the analysis. The definitions are written for this report and are intended to reduce ambiguity before the later sections introduce the full architecture.

Table 1. Core definitions used throughout this report. The table defines project-specific terms before they are used in the analysis so that the report can be read by a broader technical audience.

| Term | Definition |
| --- | --- |
| Research lifecycle | The sequence of activities required to transform scientific literature into validated research outcomes. In AutoSci, this includes paper ingestion, ideation, experiment design, experiment execution, scientific evaluation, and paper generation. |
| Solar-native integration | An integration approach in which AutoSci capabilities are represented using Solar’s own runtime abstractions rather than being executed as an opaque external subsystem. Solar remains responsible for workflow orchestration, scheduling, verification, and runtime management. |
| Logical operator | A semantic description of a unit of work that Solar understands. It describes what work should be performed, such as paper ingestion or experiment design, without specifying the execution environment. |
| Physical operator | The execution environment that carries out a logical operator. Examples include Claude Code sessions, Codex workers, browser agents, Python programs, shell processes, or remote GPU workers. |
| Capability capsule | A structured specification attached to an operator. It defines responsibilities, required inputs, expected outputs, permitted effects, verification rules, and compatibility with other operators. |
| TaskGraph | Solar’s machine-readable workflow representation. A TaskGraph decomposes a complex objective into dependent nodes that can be scheduled, monitored, resumed, and verified independently. |
| Workflow decomposition | The process of analyzing an existing workflow, such as AutoSci, and separating it into independent execution stages with defined responsibilities, inputs, outputs, and evidence. |
| Operator assimilation | The proposed integration strategy in this report. AutoSci workflow stages are translated into Solar-native logical operators, physical operators, capability capsules, TaskGraph templates, and evidence requirements. |
| Evidence ABI | A standardized evidence interface used by Solar to determine whether a workflow stage has completed successfully. It relies on artifacts such as handoff documents, evaluation sidecars, logs, and generated outputs. |
| Smoke test | A limited end-to-end validation used to verify that the proposed integration behaves correctly before implementing the complete research lifecycle. |
| Scientific memory | Persistent domain knowledge maintained by AutoSci, including papers, concepts, methods, ideas, experiments, and scientific relationships. |
| Runtime memory | Operational state maintained by Solar, including execution history, workflow status, evidence records, accepted artifacts, and execution logs. |

# 1. Introduction

The workplace project analyzed in this report is the integration of AutoSci research capabilities into Solar. AutoSci is a memory-centric agent system for scientific research. It provides lifecycle functions such as paper ingestion, literature discovery, research ideation, experiment design, experiment execution, verdict generation, and paper writing (Qian et al., 2026; skyllwt, 2026). Solar is an AI-native runtime and control-plane system for long-running work. It organizes user intent into contracts, TaskGraphs, logical operators, physical operators, gates, and evidence artifacts (Stellven, 2026a, 2026b).

The practical problem is not whether AutoSci should be integrated. That decision is already part of the workplace direction. The practical problem is how to integrate AutoSci without reducing Solar to a launcher for an external research tool. If Solar simply uses AutoSci as a plugin wrapper, Solar can call AutoSci, but it cannot easily inspect the intermediate research stages, operator capabilities, write scopes, failure modes, or evidence requirements. Such a design would feel integrated at the command level but not at the runtime level.

The objective of this report is to recommend a Solar-native architecture for integrating AutoSci research capabilities. The report evaluates available integration strategies, defines selection criteria, and recommends an approach based on operator assimilation. In the recommended architecture, the engineering team first learns the AutoSci workflow and then decomposes it into Solar-native components. The result should let Solar compile, schedule, observe, evaluate, and resume AutoSci-derived research tasks as first-class Solar work.

This report uses public repository documentation and non-confidential workplace context. It does not include private credentials, proprietary implementation details, internal source code, or confidential employer information.

# 2. Literature Review / Background Information

## 2.1 AutoSci research capabilities

AutoSci is organized around a scientific research lifecycle. Its public repository describes the project as an AI research agent that can read, think, experiment, write, evolve, and remember across projects (skyllwt, 2026). The associated paper frames AutoSci as a memory-centric agentic system for the full scientific research lifecycle (Qian et al., 2026). Together, these sources imply that AutoSci is a staged process that transforms research sources into domain memory, ideas, experiments, verdicts, and writing artifacts.

The operational surface of AutoSci is a set of skills or commands. The most relevant stages for integration are paper ingestion, literature discovery, ideation, novelty verification, experiment design, experiment running, experiment evaluation, paper planning, paper drafting, paper compilation, and rebuttal. These stages are close to an operator model because each stage has inputs, outputs, file-system effects, and a lifecycle role. For example, paper ingestion converts a source into structured research memory; ideation uses the current wiki and external search to generate ideas; experiment design converts an idea into experiment blocks; experiment running prepares and executes code; and experiment evaluation converts results into verdicts and status transitions.

AutoSci also includes a research wiki and graph. The wiki contains papers, concepts, topics, people, ideas, experiments, methods, outputs, and graph files (skyllwt, 2026). This memory model is valuable because it gives Solar a domain-specific substrate for scientific research. However, this memory should not replace Solar runtime memory. AutoSci memory should remain scientific memory, while Solar session logs, projections, and evidence artifacts should remain runtime memory.

## 2.2 Solar runtime concepts

Solar is designed as an AI-native execution fabric rather than a single-agent chat loop. A simple example helps explain this distinction. Suppose a user gives Solar a research paper in PDF format and asks it to extract the main scientific claims. From the user’s perspective, this appears to be one task: submit a PDF and receive a structured list of claims. Internally, however, Solar treats the request as a controlled workflow. First, Solar interprets the natural-language request and records the objective: ingest the PDF and extract claims. Second, Solar plans the work by deciding that the PDF must be read, its text must be extracted, candidate claims must be identified, and the final claim list must be checked. Third, Solar represents these steps as a TaskGraph, which is a machine-readable workflow containing separate nodes, dependencies, write scopes, and acceptance conditions. Fourth, Solar selects the appropriate capabilities and operators for each node. For example, one operator may read the PDF, another may extract candidate claims, and another may verify whether the output satisfies the required format. Fifth, Solar dispatches the work to available execution surfaces, such as a Claude Code worker, Codex worker, Python process, browser worker, or other physical operator. Finally, Solar verifies the returned artifacts through handoff files, evaluation records, and parent gates before accepting the result.

This example shows why Solar is more than a collection of prompts. Solar separates the user’s request from the runtime mechanisms used to complete it. The user asks for an outcome, while Solar creates a contract, plans the workflow, selects capabilities, dispatches operators, verifies evidence, and records accepted artifacts. In the terminology used throughout this report, the PDF claim-extraction task begins as an intent, becomes a TaskGraph, is assigned to logical operators, is executed by physical operators, and is completed only when evidence artifacts show that the required outputs were produced. This flow is important for the AutoSci integration problem because AutoSci should not be treated as one large external command. Instead, AutoSci’s research stages should become Solar-native workflow nodes that Solar can plan, schedule, observe, evaluate, and resume.

Solar separates logical operators from physical operators. A logical operator describes the kind of work being done, such as research synthesis, implementation, testing, benchmarking, or verification. A physical operator is the concrete execution surface that performs the work, such as a Claude Code pane, Codex instance, browser session, API worker, local model, local shell, or remote worker (Stellven, 2026a, 2026b). This separation makes the AutoSci integration problem clearer. AutoSci should not be one logical operator called AutoSci. Instead, AutoSci’s lifecycle should be decomposed into research-specific logical operators that can be bound to appropriate physical operators.

Solar also uses capability capsules, leases, write scopes, projections, and evidence gates. Capability capsules package input and output contracts, effects, bindings, compatibility rules, and verification conditions. The operator runtime manages leases and operator state. The TaskGraph scheduler controls dependency readiness and write-scope conflicts (Stellven, 2026b). These mechanisms provide the native language for integrating AutoSci abilities into Solar.

## 2.3 Integration design problem

The integration problem is a boundary-design problem. AutoSci is strongest in scientific research semantics, such as papers, concepts, ideas, experiments, and scientific verdicts. Solar is strongest in runtime orchestration, such as contracts, TaskGraphs, operators, evidence, and acceptance gates. A successful architecture should preserve both strengths.

The earlier plugin-centered approach is useful for rapid prototyping but is insufficient as the final architecture. A plugin wrapper creates a command boundary: Solar sends work into AutoSci and receives output. That makes integration easy to start but weakens Solar-native control. Solar cannot easily inspect internal stages, apply per-stage write scopes, use per-stage capability capsules, or close each stage with evidence if AutoSci remains an opaque plugin.

The revised approach is therefore operator assimilation. Operator assimilation means that AutoSci’s workflow knowledge is translated into Solar-native runtime constructs. The translation begins with workflow decomposition, continues with logical and physical operator design, and becomes operational through capability capsules, manuals, routing rules, TaskGraph templates, and smoke tests. This approach follows general software-architecture principles that recommend explicit contracts, controlled coupling, and high-cohesion modules (Bass et al., 2021; Newman, 2021).

# 3. Materials and Methods

This report uses secondary technical analysis rather than production benchmarking. The materials reviewed are the public AutoSci repository, the public OpenSolar repository, Solar architecture documentation, the AutoSci paper, and general software-architecture references. The analysis is designed so that another developer could repeat the same reasoning process using the same public materials.

The procedure contains seven steps. First, AutoSci capabilities are extracted and grouped by lifecycle stage. Second, each stage is analyzed for its trigger, inputs, outputs, state changes, artifacts, failure modes, human gates, and write scope. Third, the stages are compared with Solar runtime abstractions, especially logical operators, physical operators, TaskGraph nodes, capability capsules, and evidence gates. Fourth, candidate integration strategies are defined. Fifth, the strategies are evaluated using weighted criteria. Sixth, the recommended strategy is expanded into a phased implementation plan. Seventh, a smoke-test plan is specified to validate whether the integration behaves natively inside Solar.

The analysis uses the evaluation criteria shown in Table 2. These criteria reflect the workplace problem. The design must satisfy the Solar runtime model, remain maintainable, preserve evidence traceability, avoid unnecessary coupling, be implementable by the team, and support future scientific research workflows.

Table 2. Evaluation criteria for integration strategy selection. The criteria are compiled by the author from the integration problem and the Solar runtime responsibilities described in public repository documentation. The weights total 100%.

| Criterion | Weight | Rationale |
| --- | --- | --- |
| Solar-native fit | 25% | Measures whether Solar can plan, schedule, gate, and inspect the research workflow as native runtime work. |
| Maintainability | 20% | Measures whether the architecture avoids high coupling and unclear ownership boundaries. |
| Evidence traceability | 20% | Measures whether each stage can produce handoff, evaluation, result, and accepted-artifact evidence. |
| Implementation effort | 15% | Measures whether the design can be implemented incrementally by the workplace team. |
| Runtime safety | 10% | Measures whether write scopes, human gates, leases, and long-running work can be controlled. |
| Scalability and extensibility | 10% | Measures whether the pattern can extend to other scientific research tools beyond AutoSci. |

Table 2 establishes the basis for the later score comparison. The highest weights are assigned to Solar-native fit and evidence traceability because the workplace problem is not simply to run AutoSci, but to make AutoSci-derived work visible, governable, and verifiable inside Solar.

# 4. Results and Analysis

## 4.1 Problem statement and constraints

The problem being solved is to identify an integration architecture that makes AutoSci research capabilities first-class Solar runtime capabilities. The solution must satisfy six constraints. First, Solar must remain the runtime authority. Second, AutoSci’s domain memory should be preserved without replacing Solar runtime memory. Third, each stage must have declared read and write scopes. Fourth, long-running experiment execution must include human approval and resource controls. Fifth, each stage must emit evidence that Solar can evaluate. Sixth, the first implementation must be small enough to test through a smoke test.

The analysis compares three strategies: a plugin wrapper, a direct core merge, and Solar-native operator assimilation. The plugin wrapper treats AutoSci as a mostly external subsystem. The direct core merge copies or rewrites AutoSci logic directly inside Solar core. The operator-assimilation strategy uses AutoSci as a reference lifecycle and translates its stages into Solar-native operators, capsules, manuals, TaskGraphs, and evidence gates.

## 4.2 Weighted comparison of alternatives

Table 3 shows the weighted comparison. Scores range from 1 to 5, where 1 indicates weak fit and 5 indicates strong fit. The scores are reasoned architecture estimates rather than production measurements. The purpose of the table is to make the design trade-off explicit and reviewable.

Table 3. Weighted comparison of candidate integration strategies. The weighted total is calculated by multiplying each score by the criterion weight and summing the results. Operator assimilation has the highest score because it makes AutoSci capabilities schedulable and governable by Solar rather than merely callable from Solar.

| Criterion | Weight | Plugin wrapper | Direct core merge | Solar-native operator assimilation |
| --- | --- | --- | --- | --- |
| Solar-native fit | 25% | 2 | 4 | 5 |
| Maintainability | 20% | 4 | 2 | 5 |
| Evidence traceability | 20% | 2 | 3 | 5 |
| Implementation effort | 15% | 5 | 2 | 3 |
| Runtime safety | 10% | 3 | 2 | 5 |
| Scalability and extensibility | 10% | 3 | 3 | 5 |
| Weighted total | 100% | 3.00 / 5 | 2.85 / 5 | 4.65 / 5 |

The weighted result supports the revised approach. The plugin wrapper scores well on implementation effort because it can be built quickly, but it scores poorly on Solar-native fit and evidence traceability. The direct core merge gives Solar stronger access to AutoSci behavior but creates high coupling and runtime pollution. Solar-native operator assimilation scores highest because it preserves Solar’s runtime architecture while importing AutoSci’s research capabilities stage by stage.

## 4.3 Score derivation

Table 4 explains the most important scoring decisions behind Table 3. This step is necessary because the scores are not measured benchmark results; they are architecture judgments based on the project goals and reviewed technical materials.

Table 4. Score derivation for the main comparison criteria. The explanations show how the weighted comparison was derived rather than presenting only final scores.

| Criterion | Plugin wrapper | Direct core merge | Operator assimilation |
| --- | --- | --- | --- |
| Solar-native fit | Low score because Solar mostly sees one external AutoSci command and cannot naturally schedule the internal stages. | Moderate-high score because the code may live inside Solar, but location alone does not create operator-level runtime control. | Highest score because each AutoSci stage becomes a Solar-planned and Solar-gated workflow node. |
| Evidence traceability | Low score because Solar may only observe start and final output instead of stage-level proof. | Medium score because evidence can be instrumented, but it is not guaranteed by the integration style. | Highest score because every stage is designed to emit Solar evidence such as handoff files, eval sidecars, and artifact manifests. |
| Maintainability | Good score because the boundary is simple, but it may become a permanent black box. | Low score because research-specific logic can pollute the Solar core and create unclear ownership. | Highest score because domain mechanisms are separated from runtime governance through operators and capsules. |
| Implementation effort | Highest score because it can be implemented as a wrapper quickly. | Low score because it requires deep rewrites and risks affecting core runtime behavior. | Medium score because it requires design work, but it can be phased through smoke tests. |
| Runtime safety | Medium score because Solar can control the wrapper boundary but not all internal writes or long-running stages. | Low score because copied code may bypass scheduler conventions unless carefully redesigned. | Highest score because write scopes, human gates, leases, and evidence checks are part of the design. |
| Scalability | Medium score because a wrapper can be repeated, but each tool may remain a separate black box. | Medium score because direct merging can work once but does not generalize cleanly. | Highest score because the same operator/capsule pattern can support other scientific tools. |

The most important takeaway from Table 4 is that the recommended design wins because it improves visibility and evidence at the stage level. A fast wrapper can demonstrate that AutoSci runs, but it does not prove that Solar owns the workflow. Operator assimilation is slower to design, but it better satisfies the core requirement that Solar must plan, schedule, gate, and resume AutoSci-derived work.

## 4.4 Recommended architecture: operator assimilation

Figure 1 summarizes the recommended architecture. It should be read from left to right. The left column shows AutoSci workflow stages. Each stage becomes a Solar logical operator, is governed by a capability capsule, is bound to a physical execution surface, and is accepted only when Solar evidence artifacts are produced.

Figure 1. Solar-native assimilation architecture for AutoSci research capabilities. The diagram was created by the author from public AutoSci and OpenSolar repository documentation. It shows AutoSci workflow stages being decomposed into Solar logical operators, capability capsules, physical operators, and Solar evidence artifacts. The figure emphasizes that AutoSci should not remain an opaque plugin boundary; each research stage should become schedulable and governable by Solar.

The key boundary in Figure 1 is that AutoSci does not become the scheduler. Solar remains responsible for contracts, TaskGraph state, operator selection, leases, gates, and accepted artifacts. AutoSci contributes the research lifecycle mechanism and may provide temporary compatibility adapters during migration. However, the final architecture should not require Solar to call one large AutoSci command as an opaque plugin.

## 4.5 AutoSci workflow decomposition

The main implementation task is to decompose AutoSci into workflow stages and translate each stage into Solar-native constructs. Table 5 provides a simplified decomposition for the main body of the report. The detailed operator, capsule, manual, and evidence mapping is moved to Appendix A so that the main report remains readable.

Table 5. Simplified AutoSci-to-Solar workflow decomposition. The table focuses on stage, operator, and evidence rather than including all configuration details in the main body.

| AutoSci stage | Solar-native operator | Main evidence of completion |
| --- | --- | --- |
| Paper ingestion | ScientificKnowledgeIngestor | Paper page, graph edges, citation entries, handoff.md, eval.json |
| Landscape scan and discovery | ResearchLandscapeScanner | Source ledger, ranked shortlist, context brief |
| Ideation and novelty check | ScientificIdeator + NoveltyVerifier | Idea page, novelty score, review note |
| Experiment design | ExperimentDesigner | Experiment pages, master design, run order |
| Pilot/full execution | ExperimentRunner + ExperimentMonitor | Logs, result JSON, status projection |
| Scientific verdict | ScientificVerdictJudge | Idea status transition, supports/invalidates edge, eval.json |
| Paper/report generation | ResearchPaperWriter + ArtifactCompiler | Paper or report, compile log, citation check, accepted artifact |

Table 5 shows that the proposed architecture does not integrate AutoSci as a single block. Each AutoSci stage becomes a separate Solar responsibility with its own operator and evidence requirement. This is the main reason the design is considered Solar-native.

## 4.6 Capability capsules, manuals, and evidence

Capability capsules are the mechanism that makes the operators governable rather than merely named. Each capsule should define applicability, required and optional inputs, required and optional outputs, preconditions, postconditions, invariants, effects, bindings, verification rules, operator compatibility, and provenance. For AutoSci integration, the capsule is where Solar records that a research operator can read the AutoSci wiki, write specific research artifacts, execute limited commands, call external search or model tools when allowed, and pass only when required evidence exists.

Manual files are also required, but they should not be the only integration layer. A manual can explain when to call ScientificKnowledgeIngestor or ExperimentDesigner, but Solar also needs machine-readable catalog entries and routing rules. Therefore, each operator should have both a human-readable manual and a machine-readable configuration entry. The human manual should describe purpose, trigger conditions, input format, output artifacts, failure modes, human approval policy, and examples. The machine-readable files should define logical-operator metadata, candidate physical operators, capability-capsule registration, write-scope constraints, and TaskGraph templates.

The evidence ABI bridges AutoSci-derived artifacts into Solar’s runtime acceptance process. For example, an ExperimentDesigner node should not pass only because the model says that an experiment design is complete. It should pass only when Solar can find the experiment page, master design document, graph edge, handoff file, and evaluation sidecar expected by that node.

## 4.7 Phased implementation and smoke-test design

Table 6 converts the architecture into an implementation sequence. The table is organized around engineering outputs and acceptance criteria so that the recommendation can be reviewed as a work plan rather than only as an architectural preference.

Table 6. Proposed Solar-native implementation phases and acceptance criteria. The phases move from workflow understanding to operator modeling, physical binding, capability governance, manual/routing updates, evidence integration, and smoke testing.

| Phase | Purpose | Engineering output | Acceptance criteria |
| --- | --- | --- | --- |
| 1. AutoSci workflow decomposition | Understand AutoSci as a lifecycle rather than a command. | Workflow map and stage inventory. | Each AutoSci stage has trigger, inputs, outputs, write scope, evidence, and failure modes documented. |
| 2. Solar logical operator modeling | Translate stages into Solar-native semantic work units. | Logical operators such as ScientificIdeator and ExperimentDesigner. | TaskGraph can reference the operators without using a generic AutoSci plugin node. |
| 3. Physical operator binding | Define how operators execute on real surfaces. | Bindings to Claude Code, Codex, Python, browser, local shell, or remote worker surfaces. | Each logical operator has at least one candidate physical operator and fallback rule. |
| 4. Capability capsule construction | Make operators schedulable and governable. | cap.autosci.* YAML files. | Each operator has pass conditions and declared read/write/execute effects. |
| 5. Manual and routing update | Teach Solar when and how to call each operator. | Operator manuals, routing rules, and TaskGraph templates. | Solar can choose a research operator based on task type and capsule signals. |
| 6. Evidence ABI bridge | Convert AutoSci outputs into Solar evidence artifacts. | handoff.md, eval.json, result.json, artifact manifest, status mapping. | A node cannot pass unless the bridge emits required evidence. |
| 7. Smoke test | Prove the workflow is native, not opaque. | One paper/topic-to-idea-to-experiment-design Solar TaskGraph run. | Solar compiles, dispatches, gates, and observes each stage separately. |

The key takeaway from Table 6 is that implementation should not begin with full experiment execution. The first completed state should be a narrow smoke test that proves Solar can represent and verify AutoSci stages separately. Full experiment execution should be delayed until the paper-to-idea-to-experiment-design chain is stable.

The smoke test should prove Solar-native behavior. A weak smoke test would call AutoSci’s full research command and check whether a report appears. That would only prove that Solar can launch AutoSci. A strong smoke test should show that Solar can compile a research intent into multiple research operators, schedule those operators through a TaskGraph, attach evidence at each stage, and close the parent gate only after evidence exists.

Table 7. Smoke-test acceptance criteria. The smoke test is designed to prove Solar-native orchestration, not merely AutoSci command execution.

| Test item | Expected result | Why it matters |
| --- | --- | --- |
| Solar intent compilation | A research request becomes a Solar contract and TaskGraph. | Proves Solar owns the workflow entry point. |
| Separate operators | Ingestion, ideation, novelty, and experiment design appear as separate nodes. | Prevents AutoSci from remaining an opaque plugin boundary. |
| Capability capsules | Each node resolves a cap.autosci.* capsule. | Proves the operators are governed by Solar contracts and effects. |
| Evidence artifacts | Each node emits handoff.md and eval.json. | Proves completion is evidenced rather than self-reported. |
| Write-scope enforcement | Nodes declare and respect wiki, graph, output, and design write scopes. | Reduces state drift and unsafe parallelism. |
| Parent gate | The sprint cannot pass until required evidence exists. | Confirms Solar runtime closure rather than AutoSci-only completion. |

Table 7 defines the minimum evidence needed before the integration should be expanded. If the smoke test cannot produce stage-level evidence and parent-gate closure, then the architecture has not yet become Solar-native even if AutoSci commands can be executed.

# 5. Discussion

The analysis supports Solar-native operator assimilation as the strongest long-term approach. This result follows directly from the workplace goal: AutoSci abilities should become Solar capabilities, not a separate research tool merely launched by Solar. The recommended design makes AutoSci’s lifecycle visible to Solar at the level of stage, operator, capsule, evidence, and gate.

The most important trade-off is speed versus architectural quality. A plugin wrapper is probably the fastest demonstration path. It may help early prototyping because existing AutoSci skills can be called without immediately rewriting their mechanisms. However, if the wrapper becomes the final design, Solar will not fully control the research workflow. Solar will observe an AutoSci command rather than orchestrating a research system. This weakens Solar’s value proposition as an AI-native runtime.

The direct core-merge strategy has the opposite problem. It may appear more native because AutoSci code lives inside Solar, but code location alone does not make a capability Solar-native. If AutoSci logic is copied directly into core without logical operators, capability capsules, manuals, routing rules, and evidence gates, the result is still not runtime-native. It is just more tightly coupled. Direct merging also risks turning Solar into a domain-specific research system rather than a general runtime that can integrate many capability families.

Operator assimilation provides a middle path. It respects the workplace desire for native integration while preserving clean boundaries. AutoSci’s workflow becomes a source of mechanisms and capabilities. Solar’s runtime remains the authority for planning, scheduling, operator binding, leases, evidence, memory projection, and acceptance. Temporary compatibility adapters may still exist, but they are implementation scaffolding rather than the final architecture boundary.

The memory boundary is another important finding. AutoSci research wiki should remain the scientific memory surface because it already models papers, concepts, methods, ideas, and experiments. Solar should import summaries, evidence references, and state transitions into its own runtime memory. This two-plane memory design reduces duplication. AutoSci answers scientific questions about the research project; Solar answers runtime questions about what was requested, what ran, what passed, what failed, and what should happen next.

Table 8 summarizes the main risks of the recommended architecture. The risks do not overturn the recommendation, but they show that operator assimilation must be implemented with discipline. In particular, the team should prevent temporary adapters from becoming permanent plugin boundaries and should pair every manual with machine-readable configuration.

Table 8. Risk assessment for the recommended architecture. The risks are compiled from the boundary between AutoSci scientific semantics and Solar runtime control.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Operator proliferation | Too many fine-grained operators could make routing confusing. | Start with seven lifecycle operators and split only after smoke-test evidence shows a need. |
| Opaque adapter drift | Temporary adapters may become permanent plugin boundaries. | Require every adapter to emit Solar-native contracts, evidence, and operator-level status. |
| Memory ownership conflict | AutoSci wiki and Solar memory could both claim source-of-truth status. | Document the rule: AutoSci owns scientific memory; Solar owns runtime memory. |
| Unsafe experiment execution | Experiment nodes may run long jobs, access datasets, or use expensive compute. | Keep human inspection gates, write scopes, resource limits, and staged rollout. |
| Weak evidence gates | A node may pass based on model judgment rather than artifacts. | Require handoff.md, eval.json, artifact manifests, and deterministic checks before parent gate closure. |
| Manual-only behavior | Solar may rely on prose instructions instead of machine-readable configuration. | Pair every manual with logical-operator config, capsule YAML, and TaskGraph template updates. |

The most serious risks in Table 8 are opaque adapter drift and weak evidence gates. Both would make the integration appear successful while still failing the main architectural objective. The mitigation is to make every stage produce Solar-readable evidence before it can pass.

The main limitation of this draft is that the revised architecture has not yet been validated through a complete implementation run. The smoke test described in Section 4.7 should therefore be completed before the final report. The final draft should replace architecture estimates with observed evidence where possible, such as generated TaskGraph files, capsule examples, handoff documents, eval JSON sidecars, and screenshots or logs showing node-level closure.

# 6. Conclusions and Recommendations

## 6.1 Conclusions

The report concludes that AutoSci should be integrated into Solar through Solar-native operator assimilation. A plugin wrapper can help migration, but it should not define the final architecture. The strongest design decomposes AutoSci’s research lifecycle into logical operators, binds those operators to physical execution surfaces, governs them through capability capsules, teaches Solar when and how to call them through manuals and routing files, and verifies them through Solar evidence artifacts.

The recommended first implementation should be a narrow smoke test rather than a full research-agent rewrite. The first test should run from a paper or research topic to an experiment design through separate Solar nodes. This is the minimum useful test because it verifies that Solar can handle workflow decomposition, operator dispatch, capability selection, write scopes, evidence sidecars, and parent-gate closure.

A clear ownership rule is also required before implementation begins. AutoSci should own scientific domain artifacts, such as papers, concepts, ideas, experiments, and scientific verdicts. Solar should own runtime artifacts, such as contracts, TaskGraphs, operator leases, handoff documents, evaluation sidecars, result artifacts, status projections, accepted artifacts, and experience memory. This rule is necessary to prevent state drift.

## 6.2 Recommendations

Table 9 converts the conclusions into implementation guidance. The recommendations are ordered so that the team first defines the workflow, then models operators, then adds governance and evidence, and only then expands toward long-running experiment execution.

Table 9. Implementation recommendations and done states. The recommendations specify who should do the work, the order of work, and the evidence that each recommendation has been completed.

| Order and role | Action | Done state | Reason |
| --- | --- | --- | --- |
| 1. Student developer / project developer | Complete AutoSci workflow decomposition before changing runtime code. | Each stage has trigger, input, output, state change, evidence artifact, failure mode, recovery option, write scope, and human gate. | Prevents operators from being built before the AutoSci mechanisms are understood. |
| 2. Solar runtime developer | Add the first logical operator entries. | ScientificKnowledgeIngestor, ScientificIdeator, NoveltyVerifier, ExperimentDesigner, and ScientificVerdictJudge exist in Solar operator configuration. | Turns AutoSci stages into schedulable Solar work units. |
| 3. Developer with reviewer | Draft cap.autosci.* capability capsules for the first operators. | Capsules define contracts, effects, compatibility, verification, and pass conditions. | Makes the operators governable instead of only named. |
| 4. Developer | Update manuals and routing rules. | Manuals explain when to call each operator; configuration files allow Solar to select and gate them automatically. | Prevents the integration from relying only on prose instructions. |
| 5. Developer / evaluator | Build the evidence ABI bridge. | Each stage can emit handoff.md, eval.json, result.json, and an artifact manifest. | Ensures completion is evidenced rather than self-reported. |
| 6. Developer / evaluator | Run the first smoke test from paper/topic to experiment design. | Solar compiles, schedules, dispatches, gates, and observes each stage separately. | Proves the workflow is Solar-native before expensive experiment execution is added. |
| 7. Team lead / supervisor | Decide whether to expand into full experiment execution. | Expansion begins only after the smoke test passes and evidence artifacts are reviewable. | Controls risk from long-running jobs, datasets, GPU use, and approval gates. |

The recommended next action is Step 1 in Table 9, not immediate runtime modification. Workflow decomposition reduces the risk of building incorrect operators because it forces the team to identify what each AutoSci stage does before encoding it into Solar. The next major decision point should occur only after the smoke test produces reviewable evidence.

# 7. References

Bass, L., Clements, P., & Kazman, R. (2021). Software architecture in practice (4th ed.). Addison-Wesley.

Newman, S. (2021). Building microservices: Designing fine-grained systems (2nd ed.). O’Reilly Media.

Qian, W., Xu, B., Xie, Z., Fan, B., Tang, G., Chen, J., Wu, X., Yang, M., Di, C., Li, J., Tung, L., Lai, P., Xia, Y., Guo, Z., Xu, Y., Qin, Y., Gan, S., Miao, X., & Cui, B. (2026). AutoSci: A memory-centric agentic system for the full scientific research lifecycle. arXiv. https://arxiv.org/abs/2605.31468

skyllwt. (2026). AutoSci [Computer software]. GitHub. Retrieved June 15, 2026, from https://github.com/skyllwt/AutoSci

Stellven. (2026a). OpenSolar [Computer software]. GitHub. Retrieved June 15, 2026, from https://github.com/Stellven/OpenSolar

Stellven. (2026b). Solar architecture code map [Repository documentation]. GitHub. Retrieved June 15, 2026, from https://github.com/Stellven/OpenSolar/blob/main/docs/solar-architecture-code-map.md

# Appendix A. Detailed Operator Assimilation Mapping

Appendix A provides the more detailed mapping that is too dense for the main body. It supports Table 5 by showing the candidate physical operators, capsule/manual changes, and evidence outputs for each AutoSci lifecycle stage.

Table A1. Detailed operator, capsule, manual, and evidence mapping.

| AutoSci stage | Solar logical operator | Candidate physical operators | Capsule / manual / evidence |
| --- | --- | --- | --- |
| Paper ingestion | ScientificKnowledgeIngestor | Claude Code research worker; deterministic Python parser/verifier | cap.autosci.ingest; ingestion manual; evidence: paper page, graph edges, citations, handoff.md, eval.json |
| Landscape scan and discovery | ResearchLandscapeScanner | Browser worker; ResearchScout; API/search adapter | cap.autosci.landscape; source policy manual; evidence: source ledger, shortlist, context brief |
| Ideation and novelty check | ScientificIdeator + NoveltyVerifier | ResearchSynthesizer; Critic; Review LLM worker | cap.autosci.ideate; failed-idea rules; evidence: idea page, novelty score, review note |
| Experiment design | ExperimentDesigner | DeepArchitect; TestDesigner; domain research worker | cap.autosci.exp-design; benchmark/metric manual; evidence: experiment pages, design document, run order |
| Pilot/full execution | ExperimentRunner + ExperimentMonitor | Local shell; remote GPU worker; BenchmarkRunner | cap.autosci.exp-run; human approval manual; evidence: logs, results JSON, status projection |
| Scientific verdict | ScientificVerdictJudge | Critic; Verifier; deterministic evidence checker | cap.autosci.verdict; verdict manual; evidence: supports/invalidates edge, idea status transition, eval.json |
| Paper/report generation | ResearchPaperWriter + ArtifactCompiler | ResearchSynthesizer; LaTeX compiler; ArtifactCurator | cap.autosci.paper; citation gate manual; evidence: report/paper, compile log, accepted artifact |

# Appendix B. Solar-Native Directory and File Changes

Appendix B provides a non-confidential draft directory and file-change plan. It intentionally avoids making harness/plugins/autosci the architectural center. A temporary adapter may exist, but the durable Solar-native integration should live in operator, capsule, manual, template, and evidence surfaces.

harness/config/logical-operators.json

Add ScientificKnowledgeIngestor, ResearchLandscapeScanner,

ScientificIdeator, NoveltyVerifier, ExperimentDesigner,

ExperimentRunner, ScientificVerdictJudge, ResearchPaperWriter.

harness/config/physical-operators.json

Bind logical operators to Claude Code, Codex, deterministic Python,

browser research, local shell, and remote worker surfaces.

harness/capability-capsules/

cap.autosci.ingest.yaml

cap.autosci.landscape.yaml

cap.autosci.ideate.yaml

cap.autosci.novelty.yaml

cap.autosci.exp-design.yaml

cap.autosci.exp-run.yaml

cap.autosci.verdict.yaml

cap.autosci.paper.yaml

harness/templates/taskgraphs/

autosci.paper-to-idea-to-experiment-design.json

autosci.full-research-lifecycle.draft.json

manuals/operators/ or skills/

scientific-knowledge-ingestor.md

research-landscape-scanner.md

scientific-ideator.md

novelty-verifier.md

experiment-designer.md

experiment-runner.md

scientific-verdict-judge.md

research-paper-writer.md

harness/research/autosci/

workflow_decomposition.md

evidence_bridge.py

workspace_reader.py

smoke_tests/

# Appendix C. Example Solar Research TaskGraph

Appendix C provides a simplified TaskGraph skeleton. It is intended to show how AutoSci workflow stages can become separate Solar nodes with explicit dependencies, write scopes, capability capsules, and evidence gates.

{

"sprint_id": "autosci-operator-assimilation-smoke-test",

"objective": "Convert one paper or topic into a Solar-native research idea and experiment design.",

"nodes": [

{

"id": "R1",

"operator": "ScientificKnowledgeIngestor",

"capability_capsule_id": "cap.autosci.ingest",

"write_scope": ["workspace/autosci/wiki/papers", "workspace/autosci/wiki/graph"],

"acceptance": ["paper page exists", "graph edges emitted", "eval.json emitted"]

},

{

"id": "R2",

"operator": "ResearchLandscapeScanner",

"capability_capsule_id": "cap.autosci.landscape",

"depends_on": ["R1"],

"write_scope": ["workspace/autosci/wiki/outputs"],

"acceptance": ["source shortlist exists", "context brief updated"]

},

{

"id": "R3",

"operator": "ScientificIdeator",

"capability_capsule_id": "cap.autosci.ideate",

"depends_on": ["R2"],

"write_scope": ["workspace/autosci/wiki/ideas", "workspace/autosci/wiki/graph"],

"acceptance": ["idea page exists", "origin gap recorded"]

},

{

"id": "R4",

"operator": "NoveltyVerifier",

"capability_capsule_id": "cap.autosci.novelty",

"depends_on": ["R3"],

"write_scope": ["workspace/autosci/wiki/ideas", "workspace/autosci/wiki/outputs"],

"acceptance": ["novelty score exists", "review note exists"]

},

{

"id": "R5",

"operator": "ExperimentDesigner",

"capability_capsule_id": "cap.autosci.exp-design",

"depends_on": ["R4"],

"write_scope": ["workspace/autosci/wiki/experiments", "workspace/autosci/experiments/designs"],

"acceptance": ["experiment page exists", "master design exists", "tested_by edge exists"]

}

],

"required_gates": ["G_SOURCE", "G_IDEA", "G_EVIDENCE", "G_REVIEW"]

}

# Appendix D. Evidence ABI Draft

Appendix D provides a draft evidence sidecar schema. Solar would use this structure to verify that an AutoSci-derived stage produced the expected artifacts before accepting a node. The schema is intentionally stage-level rather than plugin-level.

{

"schema_version": "solar.eval.v1",

"source_system": "autosci-derived-operator",

"sprint_id": "autosci-operator-assimilation-smoke-test",

"node_id": "R5",

"operator": "ExperimentDesigner",

"capability_capsule_id": "cap.autosci.exp-design",

"verdict": "PASS | FAIL | INCONCLUSIVE",

"evidence_strength": "weak | moderate | strong",

"autosci_artifacts": {

"idea": "workspace/autosci/wiki/ideas/<idea-slug>.md",

"experiment": "workspace/autosci/wiki/experiments/<experiment-slug>.md",

"design": "workspace/autosci/experiments/designs/<idea-slug>-master.md",

"graph_edges": "workspace/autosci/wiki/graph/edges.jsonl"

},

"solar_artifacts": {

"handoff_md": "sprints/<sid>/R5-handoff.md",

"eval_json": "sprints/<sid>/R5-eval.json",

"result_json": "run/operator-results/<operator>/<task>/result.json"

},

"checks": [

"required_outputs_exist",

"write_scope_respected",

"capsule_pass_conditions_met",

"handoff_written",

"eval_sidecar_written"

]

}